Appendix  4.3

El Monte Kit of Parts Demonstration – Event Plan

3573 Palm Ct @Parking Lot, El Monte, CA 91731

Thursday, September 30, 2021| 1:00PM to 10:30PM

- Event Details

1:00 PM – 4:30 PM – Set up

4:30 PM – 5:00 PM – Group huddle with KTUA/ City and final prep work

5:00 PM - 9:00 PM- Tabling/ survey collection

9:00 PM - 10:30 PM- Breakdown

- Event Staff

- Carlos                        [Phone Number]

- Jenny                                     [Phone Number]

- Alberto                          [Phone Number]

- Raquel                          [Phone Number]

- Event Activities

- Pop-up demonstration (Installation and break-down)

    - Parklet

    - Median refuge island

    - Buffered bike lane

    - Artistic crosswalk

    - Curb extension

- Survey collection

- Photo documentation

- Event booth

- Staff Assignment

| TIMELINE | STAFF | TASK |
| --- | --- | --- |
| 1:00 PM – 4:30 PM – Set up |  |  |
| 1:00 PM - 1:30PM | All | Take out KOPs and organize them |
| 1:30 PM – 2:00 PM | Carlos and Raquel | Begin transporting material to site while Jenny and Alberto continue to sort items if needed |
| 2:00 PM – 4:30 PM |  |  |
|  | Carlos and Raquel | Install bulb-out and parklet Set up booth with KTUA |
|  | Jenny and Alberto | Install buffered bike lane, artistic crosswalk, and median refuge island |
| 4:30 PM – 5:00 PM | All | Clean up prep work material Group huddle with KTUA/ City and final prep work |
| 5:00 PM - 9:00 PM (add dinner somewhere) | Carlos | Collect survey and boards at booth with KTUA |
|  | Jenny, Raquel, and Alberto | Stand near each demonstration to collect survey and take photos |
| 8:45PM - 10:30 PM- Breakdown |  |  |
| 8:45PM-9:00PM | Carlos and Alberto | Clean up storage unit to receive the material |
| 9:00PM – 9:30PM | All | Breakdown |
| 9:30PM- 10:00PM | Carlos and Alberto | Transport material to storage unit |
|  | Jenny and Raquel | Continue to breakdown remaining items and start cleaning up the roadway space |
| 10:00PM -10:30PM | All | Final clean up and pack-up |

- Materials

Kit of Parts

Coordination with SCAG, Basic toolkit

Installation Material

Measuring tape, Gloves, Brooms and trash bags, Tape, Scissors, Rope

Other items

Lanterns, Headlamps, Sand bag (for signs), Wagon, Dolly, Water, Gatorade, Snacks, Ice, Ice chest